Test Case Specification

OCR Translator (falcon-ocr-trans for Android)

| Document ID | FOT-TCS-001 |
| --- | --- |
| Version | 1.0 |
| Status | Ready for execution |
| Date | 2026-09-25 |

# Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 2026-09-25 | [Author] | 73 test cases covering every functional and non-functional requirement; inventory of the 50 JVM unit tests. |

Contents

Right-click and choose Update Field.

# 1. Introduction

This document specifies how the application is verified against FOT-SRS-001. Every requirement is covered by at least one test case, and every test case names the requirements it verifies.

Status. None of the system test cases has been executed yet for this revision; the Result columns are intentionally blank. The recent UI and rendering changes have not been compiled or run on a device (KI-06). Performance and memory cases define how to measure; they do not state measured values.

# 2. Test Strategy

Table 1. Test levels

| Level | Scope | Tooling | Who / when |
| --- | --- | --- | --- |
| Unit (JVM) | Pure-Java logic whose failures are silent: DB post-processing, CTC, SentencePiece, script detection, language codes and gating, DOCX writing | JUnit 4, ./gradlew test | Developer; every change |
| Integration | Preferences, gating across components, developer toggles | Device + adb, developer build | Developer; per feature |
| System | End-to-end behaviour of every screen on a device | Manual, device matrix | Tester; per release candidate |
| Acceptance | Accessibility and usability walkthroughs | TalkBack, Accessibility Scanner | Tester + user representative |

## 2.1 Test environment

Table 2. Test environment

| Item | Specification |
| --- | --- |
| Build | Debug APK with the full model tree (tools/fetch_models.sh), and one build without models (TC-19-1) |
| Phone | Android 7.0 (API 24) device or emulator — minimum supported |
| Phone | Mid-tier Android 13-15 phone, 360-412 dp wide — reference device for NFR-04 |
| Tablet | Android tablet with smallest width >= 600 dp (sw600dp tokens) |
| Test material | Printed English, Japanese (with Kana) and Chinese pages; a Korean page; a two-column page; a dark sign with light text; text over a photograph; a 12-page and a 20-page PDF; a corrupt image file |
| Tools | adb, logcat, Android Studio profiler, Accessibility Scanner, TalkBack |

## 2.2 Entry and exit criteria

Entry: the build compiles; ./gradlew test passes; the model tree validates (Installed Models shows 3 / 4).

Exit: all High-priority cases pass; no open defect of severity Critical or Major; every Must requirement has at least one passing case; performance and memory measurements recorded.

## 2.3 Pass / fail and severity

Table 3. Defect severity

| Severity | Definition |
| --- | --- |
| Critical | Crash, data loss, or data leaves the device |
| Major | A Must requirement is not met; no workaround |
| Minor | Requirement met with a workaround, or a Should/Could requirement not met |
| Cosmetic | Visual or wording issue without functional impact |

# 3. Unit Test Inventory

These JVM tests already exist in app/src/test and run with ./gradlew test.

Table 4. Existing unit tests

| Test class | Count | Test methods |
| --- | --- | --- |
| LangTest | 8 | parsesCanonicalCodes, acceptsJpAsAliasForJa, stripsRegionSuffixes, unknownCodeIsNull, fallbackIsUsedForUnknownCodes, pairKeyMatchesModelDirectoryNaming, koreanIsImplementedButNotUserFacing, userFacingLanguagesSurviveTheFilter |
| ScriptDetectorTest | 9 | hangulIsKorean, kanaIsJapanese, hanWithoutKanaIsChinese, latinIsEnglish, mixedHanAndKanaIsJapanese, smallHangulShareStillWins, digitsAndPunctuationFallBack, nullAndEmptyFallBack, pureKanjiJapaneseIsReportedAsChinese |
| SpmEncoderTest | 8 | viterbiPrefersHigherScoringSegmentation, viterbiSplitsWhenThatScoresBetter, unknownCharacterFallsBackToSingleChar, normalizePrefixesMarkerAndReplacesSpaces, normalizeCollapsesWhitespace, normalizeReturnsEmptyForBlankInput, normalizeAppliesNfkc, decodePiecesRestoresSpaces |
| CtcDecoderTest | 8 | collapsesRepeatsAndDropsBlanks, blankSeparatesDoubledCharacters, withoutBlankRepeatsCollapseToOne, allBlankYieldsEmptyTextAndZeroConfidence, trailingClassIsSpace, dictionaryWithoutSpaceClassIsAccepted, mismatchedDictionaryIsRejected, trailingEmptyLineIsIgnored |
| DbPostProcessorTest | 9 | findsASingleBlock, separatesTwoDistinctBlocks, unclipExpandsBeyondTheRawBlob, ignoresLowProbabilityNoise, ignoresTinyComponents, scalesResultsBackToSourceResolution, emptyMapYieldsNoBoxes, thresholdIsHonoured, boxScoreThresholdRejectsLowConfidenceBlobs |
| DocxWriterTest | 8 | writesEveryRequiredPart, writesOneParagraphPerEntry, escapesXmlMetacharacters, stripsControlCharacters, newlinesBecomeLineBreaks, preservesSignificantWhitespace, handlesCjkText, emptyDocumentIsStillValid |

Total: 50 tests. The renderer, the side menu and the activities depend on android.graphics and the view system and are covered by system test cases instead.

# 4. Test Case Summary

Table 5. Test case counts

| Measure | Count |
| --- | --- |
| Test cases | 73 |
| Level: Acceptance | 1 |
| Level: Integration | 2 |
| Level: System | 64 |
| Level: Unit | 6 |
| Priority: High | 28 |
| Priority: Low | 15 |
| Priority: Medium | 30 |

Table 6. Test case index

| ID | Title | Requirements | Level | Priority |
| --- | --- | --- | --- | --- |
| TC-01-1 | Capture and translate a printed page | FR-01, FR-11, FR-12 | System | High |
| TC-01-2 | Camera permission refused | FR-01, NFR-09 | System | High |
| TC-01-3 | Portrait capture is upright | FR-01 | System | Medium |
| TC-01-4 | Flash toggle | FR-01 | System | Low |
| TC-02-1 | Import one image from the camera screen | FR-02 | System | High |
| TC-02-2 | Cancel the picker | FR-02 | System | Low |
| TC-02-3 | Unreadable image | FR-02, NFR-09 | System | Medium |
| TC-03-1 | Batch of three images | FR-03, FR-14 | System | High |
| TC-03-2 | Next with nothing selected | FR-03 | System | Medium |
| TC-03-3 | Toggle selection | FR-03 | System | Low |
| TC-04-1 | Choose a PDF | FR-04 | System | High |
| TC-04-2 | Page range and format | FR-04 | System | Medium |
| TC-04-3 | Clear selection | FR-04 | System | Low |
| TC-05-1 | DB post-processing unit tests | FR-05 | Unit | High |
| TC-05-2 | Rotated text is detected | FR-05, FR-11 | System | Medium |
| TC-06-1 | Upside-down page | FR-06 | System | Medium |
| TC-07-1 | CTC decoder unit tests | FR-07 | Unit | High |
| TC-07-2 | Low-confidence noise dropped | FR-07 | System | Low |
| TC-08-1 | Two-column layout | FR-08 | System | Medium |
| TC-09-1 | Auto-detect Japanese from a CJK first pass | FR-09 | System | High |
| TC-09-4 | Auto-detection limitation with an English first pass | FR-09 | System | Medium |
| TC-09-2 | Script detector unit tests | FR-09 | Unit | High |
| TC-09-3 | Hangul page with Korean hidden | FR-09, FR-21 | System | High |
| TC-10-1 | Direct direction | FR-10 | System | High |
| TC-10-2 | Pivoted direction | FR-10 | System | High |
| TC-10-3 | SentencePiece unit tests | FR-10 | Unit | High |
| TC-11-1 | Translucent highlight, no opaque background | FR-11 | System | High |
| TC-11-2 | Light text on dark background | FR-11 | System | Medium |
| TC-11-3 | Long translation fits or is flagged | FR-11 | System | Medium |
| TC-11-4 | Untranslated paragraph untouched | FR-11, FR-24 | System | Medium |
| TC-12-1 | Toggle original | FR-12 | System | Medium |
| TC-12-2 | Rotation keeps the result | FR-12 | System | Low |
| TC-13-1 | Speak translation | FR-13 | System | Low |
| TC-13-2 | No voice installed | FR-13 | System | Low |
| TC-14-1 | Save to history | FR-14 | System | High |
| TC-15-1 | Delete one entry | FR-15 | System | Medium |
| TC-15-2 | Clear history | FR-15 | System | Medium |
| TC-15-3 | Cancel clear | FR-15 | System | Low |
| TC-16-1 | Manual translation | FR-16 | System | High |
| TC-16-2 | Copy buttons | FR-16 | System | Low |
| TC-16-3 | Same source and target | FR-16 | System | Low |
| TC-17-1 | Search languages | FR-17 | System | Medium |
| TC-17-2 | Swap languages | FR-17 | System | Medium |
| TC-18-1 | Image quality applies without restart | FR-18 | System | Medium |
| TC-18-2 | Auto Translation off | FR-18, FR-24 | System | Medium |
| TC-18-3 | Installed models report | FR-18, FR-19, FR-21 | System | High |
| TC-18-4 | Help text | FR-18, FR-21 | System | Low |
| TC-18-6 | About and licences | FR-18, NFR-11 | System | Medium |
| TC-19-1 | Models missing | FR-19, NFR-09 | System | High |
| TC-19-2 | Partial models | FR-19 | System | Medium |
| TC-20-1 | PDF to PDF | FR-20 | System | High |
| TC-20-2 | PDF to DOCX and TXT | FR-20 | System | Medium |
| TC-20-3 | Cancel a PDF job | FR-20 | System | Medium |
| TC-20-4 | DOCX writer unit tests | FR-20 | Unit | High |
| TC-20-5 | Start without a file | FR-20 | System | Low |
| TC-21-1 | Korean absent from pickers | FR-21 | System | High |
| TC-21-2 | Stored Korean preference ignored | FR-21 | Integration | High |
| TC-21-3 | Language gating unit tests | FR-21 | Unit | High |
| TC-21-4 | Re-enable Korean | FR-21 | Integration | Low |
| TC-22-1 | Compact home tiles | FR-22 | System | High |
| TC-22-2 | Tablet sizes | FR-22, NFR-08 | System | Medium |
| TC-22-3 | Landscape / short screens scroll | FR-22 | System | Medium |
| TC-22-4 | Button sizes match the tokens | FR-22, NFR-07 | System | Medium |
| TC-23-1 | Expand with the right-hand button | FR-23 | System | High |
| TC-23-2 | Collapse by button, scrim and Back | FR-23 | System | High |
| TC-23-3 | Collapsed tooltips and TalkBack | FR-23, NFR-07 | System | Medium |
| TC-23-4 | Menu items navigate | FR-23 | System | High |
| TC-23-5 | Starts collapsed | FR-23 | System | Low |
| TC-NFR-01 | No network access | NFR-01 | System | High |
| TC-NFR-03 | UI stays responsive | NFR-03 | System | Medium |
| TC-NFR-04 | Latency measurement | NFR-04 | System | Medium |
| TC-NFR-05 | Memory during PDF | NFR-05 | System | Medium |
| TC-NFR-07 | Accessibility walkthrough | NFR-07 | Acceptance | Medium |

# 5. Test Cases

## FR-01 Camera capture

### TC-01-1 Capture and translate a printed page

| Test case ID | TC-01-1 |
| --- | --- |
| Requirements | FR-01 Camera capture, FR-11 Layout-preserving re-rendering, FR-12 Result presentation |
| Level / priority | System / High |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. Camera permission granted. |
| Steps | 1. Tap Image OCR on Home. 2. Frame a printed English page and tap the shutter. 3. Wait for the progress overlay to close. |
| Expected result | Result screen opens; badge shows EN -> ZH; rendered page shows Chinese text over each paragraph with no opaque background patch; source and translation fields are filled. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-01-2 Camera permission refused

| Test case ID | TC-01-2 |
| --- | --- |
| Requirements | FR-01 Camera capture, NFR-09 Robustness |
| Level / priority | System / High |
| Preconditions | Camera permission not yet granted. |
| Steps | 1. Tap Image OCR. 2. Choose 'Don't allow' in the permission dialog. |
| Expected result | Toast explains that camera access is needed; the camera screen closes; no crash. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-01-3 Portrait capture is upright

| Test case ID | TC-01-3 |
| --- | --- |
| Requirements | FR-01 Camera capture |
| Level / priority | System / Medium |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. |
| Steps | 1. Hold the phone in portrait and capture a page. |
| Expected result | Rendered image in SCR-05 is upright (rotation from capture metadata applied); text is detected. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-01-4 Flash toggle

| Test case ID | TC-01-4 |
| --- | --- |
| Requirements | FR-01 Camera capture |
| Level / priority | System / Low |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. |
| Steps | 1. Open the camera. 2. Tap Flash twice. |
| Expected result | Button becomes fully opaque when on and dimmed when off. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-02 Single image import

### TC-02-1 Import one image from the camera screen

| Test case ID | TC-02-1 |
| --- | --- |
| Requirements | FR-02 Single image import |
| Level / priority | System / High |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. |
| Steps | 1. Open the camera. 2. Tap the gallery button. 3. Pick one image. |
| Expected result | Image is processed and SCR-05 opens. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-02-2 Cancel the picker

| Test case ID | TC-02-2 |
| --- | --- |
| Requirements | FR-02 Single image import |
| Level / priority | System / Low |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. |
| Steps | 1. Open the gallery picker from the camera. 2. Press Back without choosing. |
| Expected result | Returns to the camera; nothing is processed. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-02-3 Unreadable image

| Test case ID | TC-02-3 |
| --- | --- |
| Requirements | FR-02 Single image import, NFR-09 Robustness |
| Level / priority | System / Medium |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. |
| Steps | 1. Pick a corrupt or non-image file via the picker. |
| Expected result | Toast with an error message; no crash. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-03 Batch image import

### TC-03-1 Batch of three images

| Test case ID | TC-03-1 |
| --- | --- |
| Requirements | FR-03 Batch image import, FR-14 Save to history |
| Level / priority | System / High |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. |
| Steps | 1. Tap Image Sequence. 2. Select three images. 3. Tap Next. |
| Expected result | Overlay shows 'Page 1 of 3' … 'Page 3 of 3'; SCR-05 shows the third image; History contains three new entries. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-03-2 Next with nothing selected

| Test case ID | TC-03-2 |
| --- | --- |
| Requirements | FR-03 Batch image import |
| Level / priority | System / Medium |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. |
| Steps | 1. Open Image Import. 2. Deselect every thumbnail. 3. Tap Next. |
| Expected result | Toast 'Select at least one image'; nothing is processed. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-03-3 Toggle selection

| Test case ID | TC-03-3 |
| --- | --- |
| Requirements | FR-03 Batch image import |
| Level / priority | System / Low |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. |
| Steps | 1. Select two images. 2. Tap one thumbnail again. |
| Expected result | Its frame and check disappear; the count reads '1 image selected'. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-04 PDF input and job options

### TC-04-1 Choose a PDF

| Test case ID | TC-04-1 |
| --- | --- |
| Requirements | FR-04 PDF input and job options |
| Level / priority | System / High |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. A 12-page PDF on the device. |
| Steps | 1. Tap PDF OCR. 2. Tap the file card and pick the PDF. |
| Expected result | File name shown; meta line shows size and '12 pages'; clear button visible. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-04-2 Page range and format

| Test case ID | TC-04-2 |
| --- | --- |
| Requirements | FR-04 PDF input and job options |
| Level / priority | System / Medium |
| Preconditions | TC-04-1 done. |
| Steps | 1. Tap Page Range, choose 1-5. 2. Tap Output Format, choose DOCX. 3. Leave and reopen the PDF screen. |
| Expected result | Range row shows 1-5; format shows DOCX; after reopening, the format is still DOCX (persisted), range resets to All Pages. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-04-3 Clear selection

| Test case ID | TC-04-3 |
| --- | --- |
| Requirements | FR-04 PDF input and job options |
| Level / priority | System / Low |
| Preconditions | TC-04-1 done. |
| Steps | 1. Tap the clear (x) button. |
| Expected result | Card shows 'Choose a PDF'; meta and clear button hidden; range resets. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-05 Text detection

### TC-05-1 DB post-processing unit tests

| Test case ID | TC-05-1 |
| --- | --- |
| Requirements | FR-05 Text detection |
| Level / priority | Unit / High |
| Preconditions | JDK 17; ./gradlew test. |
| Steps | 1. Run DbPostProcessorTest (9 tests). |
| Expected result | All pass: single block, two blocks, unclip grows the box, noise and tiny components ignored, scaling, empty map, thresholds. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-05-2 Rotated text is detected

| Test case ID | TC-05-2 |
| --- | --- |
| Requirements | FR-05 Text detection, FR-11 Layout-preserving re-rendering |
| Level / priority | System / Medium |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. |
| Steps | 1. Photograph a page rotated about 15 degrees. |
| Expected result | Lines are detected; rendered translation is rotated to match the paragraph angle. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-06 Orientation correction

### TC-06-1 Upside-down page

| Test case ID | TC-06-1 |
| --- | --- |
| Requirements | FR-06 Orientation correction |
| Level / priority | System / Medium |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. Classifier model present. |
| Steps | 1. Process an image of a page rotated 180 degrees. |
| Expected result | Recognised text reads correctly (crops flipped). |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-07 Text recognition

### TC-07-1 CTC decoder unit tests

| Test case ID | TC-07-1 |
| --- | --- |
| Requirements | FR-07 Text recognition |
| Level / priority | Unit / High |
| Preconditions | ./gradlew test. |
| Steps | 1. Run CtcDecoderTest (8 tests). |
| Expected result | All pass: repeats collapse, blank separates doubled letters, all-blank yields empty text, dictionary size checks. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-07-2 Low-confidence noise dropped

| Test case ID | TC-07-2 |
| --- | --- |
| Requirements | FR-07 Text recognition |
| Level / priority | System / Low |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. |
| Steps | 1. Process a photo with background texture and little text. |
| Expected result | No garbage lines from texture appear in source text. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-08 Reading order and paragraphs

### TC-08-1 Two-column layout

| Test case ID | TC-08-1 |
| --- | --- |
| Requirements | FR-08 Reading order and paragraphs |
| Level / priority | System / Medium |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. |
| Steps | 1. Process a two-column page. |
| Expected result | Source text follows each column in order; columns are separate paragraphs; headings are separate paragraphs. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-09 Source script auto-detection

### TC-09-1 Auto-detect Japanese from a CJK first pass

| Test case ID | TC-09-1 |
| --- | --- |
| Requirements | FR-09 Source script auto-detection |
| Level / priority | System / High |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. OCR Language = Auto; source = Chinese; target = English. |
| Steps | 1. Process a Japanese page containing Kana. |
| Expected result | If the first (Chinese-model) pass emits Kana above 8 % of scored characters, the page is re-recognised with the Japanese model and the badge shows JA -> EN; otherwise it stays ZH -> EN. Record which occurs: detection can only see scripts the first-pass model can emit (known limitation KI-02). |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-09-4 Auto-detection limitation with an English first pass

| Test case ID | TC-09-4 |
| --- | --- |
| Requirements | FR-09 Source script auto-detection |
| Level / priority | System / Medium |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. OCR Language = Auto; source = English. |
| Steps | 1. Process a Japanese page. |
| Expected result | Badge stays EN -> ZH: the English model cannot emit CJK characters, so no re-detection is triggered. Documents known limitation KI-02; the user must choose the source language. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-09-2 Script detector unit tests

| Test case ID | TC-09-2 |
| --- | --- |
| Requirements | FR-09 Source script auto-detection |
| Level / priority | Unit / High |
| Preconditions | ./gradlew test. |
| Steps | 1. Run ScriptDetectorTest (9 tests). |
| Expected result | All pass, including the documented failure mode (pure-Kanji Japanese reported as Chinese). |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-09-3 Hangul page with Korean hidden

| Test case ID | TC-09-3 |
| --- | --- |
| Requirements | FR-09 Source script auto-detection, FR-21 Korean withheld from the interface |
| Level / priority | System / High |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. OCR Language = Auto; source = English. |
| Steps | 1. Process a Korean (Hangul) page. |
| Expected result | Badge never shows KO; the configured source (EN) is kept; no Korean appears anywhere in the UI. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-10 Translation

### TC-10-1 Direct direction

| Test case ID | TC-10-1 |
| --- | --- |
| Requirements | FR-10 Translation |
| Level / priority | System / High |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. EN -> JA. |
| Steps | 1. Translate an English page. |
| Expected result | Japanese translation; no pivot note on the language screen. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-10-2 Pivoted direction

| Test case ID | TC-10-2 |
| --- | --- |
| Requirements | FR-10 Translation |
| Level / priority | System / High |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. JA -> ZH. |
| Steps | 1. Open Language Settings, Target tab. 2. Inspect the Chinese row. 3. Translate a Japanese page. |
| Expected result | Chinese row shows 'via English - slower, lower quality'; translation succeeds. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-10-3 SentencePiece unit tests

| Test case ID | TC-10-3 |
| --- | --- |
| Requirements | FR-10 Translation |
| Level / priority | Unit / High |
| Preconditions | ./gradlew test. |
| Steps | 1. Run SpmEncoderTest (8 tests). |
| Expected result | All pass: Viterbi segmentation, unknown fallback, normalisation, decoding. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-11 Layout-preserving re-rendering

### TC-11-1 Translucent highlight, no opaque background

| Test case ID | TC-11-1 |
| --- | --- |
| Requirements | FR-11 Layout-preserving re-rendering |
| Level / priority | System / High |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. |
| Steps | 1. Photograph text printed over a photograph or textured paper. 2. Inspect SCR-05. |
| Expected result | Page texture remains visible through the highlighted area; original text appears as a faint ghost; translation is legible thanks to its halo; no flat rectangular patch. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-11-2 Light text on dark background

| Test case ID | TC-11-2 |
| --- | --- |
| Requirements | FR-11 Layout-preserving re-rendering |
| Level / priority | System / Medium |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. |
| Steps | 1. Photograph a dark sign with white lettering. |
| Expected result | Translation drawn in light ink with a dark halo and dark highlight. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-11-3 Long translation fits or is flagged

| Test case ID | TC-11-3 |
| --- | --- |
| Requirements | FR-11 Layout-preserving re-rendering |
| Level / priority | System / Medium |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. |
| Steps | 1. Translate short Chinese labels into English (translation longer than source). |
| Expected result | Text shrinks to fit, not below 45 % of the source size. In a developer build with LayoutRenderer.Options.debugBoxes = true, fitting blocks are outlined blue and overflowing blocks red. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-11-4 Untranslated paragraph untouched

| Test case ID | TC-11-4 |
| --- | --- |
| Requirements | FR-11 Layout-preserving re-rendering, FR-24 Recognition without translation |
| Level / priority | System / Medium |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. Auto Translation off. |
| Steps | 1. Process a page. |
| Expected result | Rendered page equals the original (no highlights) because no paragraph carries a translation. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-12 Result presentation

### TC-12-1 Toggle original

| Test case ID | TC-12-1 |
| --- | --- |
| Requirements | FR-12 Result presentation |
| Level / priority | System / Medium |
| Preconditions | On SCR-05. |
| Steps | 1. Tap 'Show original'. 2. Tap 'Show translated'. |
| Expected result | Image switches; button label switches accordingly. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-12-2 Rotation keeps the result

| Test case ID | TC-12-2 |
| --- | --- |
| Requirements | FR-12 Result presentation |
| Level / priority | System / Low |
| Preconditions | On SCR-05. |
| Steps | 1. Rotate the device. |
| Expected result | Same page and texts are shown after recreation. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-13 Speech output

### TC-13-1 Speak translation

| Test case ID | TC-13-1 |
| --- | --- |
| Requirements | FR-13 Speech output |
| Level / priority | System / Low |
| Preconditions | On SCR-05; TTS voice for target installed. |
| Steps | 1. Edit the translation. 2. Tap Speak. |
| Expected result | The edited text is spoken. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-13-2 No voice installed

| Test case ID | TC-13-2 |
| --- | --- |
| Requirements | FR-13 Speech output |
| Level / priority | System / Low |
| Preconditions | Target language voice not installed. |
| Steps | 1. Open SCR-05. |
| Expected result | Speak button is disabled. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-14 Save to history

### TC-14-1 Save to history

| Test case ID | TC-14-1 |
| --- | --- |
| Requirements | FR-14 Save to history |
| Level / priority | System / High |
| Preconditions | On SCR-05. |
| Steps | 1. Edit the translation. 2. Tap Save. 3. Open History. |
| Expected result | Toast 'Saved to history'; newest entry shows the first source line and the direction; detail shows the edited translation. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-15 History management

### TC-15-1 Delete one entry

| Test case ID | TC-15-1 |
| --- | --- |
| Requirements | FR-15 History management |
| Level / priority | System / Medium |
| Preconditions | History has entries. |
| Steps | 1. Long-press an entry. 2. Tap Delete. |
| Expected result | Entry disappears. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-15-2 Clear history

| Test case ID | TC-15-2 |
| --- | --- |
| Requirements | FR-15 History management |
| Level / priority | System / Medium |
| Preconditions | History has entries. |
| Steps | 1. Tap the delete icon in the toolbar. 2. Tap Delete in the confirmation. |
| Expected result | Toast 'History cleared'; empty state shown. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-15-3 Cancel clear

| Test case ID | TC-15-3 |
| --- | --- |
| Requirements | FR-15 History management |
| Level / priority | System / Low |
| Preconditions | History has entries. |
| Steps | 1. Tap the delete icon. 2. Tap Cancel. |
| Expected result | Entries remain. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-16 Manual text translation

### TC-16-1 Manual translation

| Test case ID | TC-16-1 |
| --- | --- |
| Requirements | FR-16 Manual text translation |
| Level / priority | System / High |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. EN -> JA. |
| Steps | 1. Tap Translation on Home. 2. Type 'Where is the station?' 3. Tap Translate. |
| Expected result | Japanese output shown; counter shows 21/500; entry added to History (kind MANUAL). |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-16-2 Copy buttons

| Test case ID | TC-16-2 |
| --- | --- |
| Requirements | FR-16 Manual text translation |
| Level / priority | System / Low |
| Preconditions | TC-16-1 done. |
| Steps | 1. Tap copy on the output. |
| Expected result | Toast 'Copied to clipboard'; clipboard holds the translation. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-16-3 Same source and target

| Test case ID | TC-16-3 |
| --- | --- |
| Requirements | FR-16 Manual text translation |
| Level / priority | System / Low |
| Preconditions | Source = target = EN. |
| Steps | 1. Type text and tap Translate. |
| Expected result | Output equals the input; no model is loaded. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-17 Language selection

### TC-17-1 Search languages

| Test case ID | TC-17-1 |
| --- | --- |
| Requirements | FR-17 Language selection |
| Level / priority | System / Medium |
| Preconditions | On SCR-06. |
| Steps | 1. Type 'jap'. 2. Clear and type '中'. 3. Clear and type 'zh'. |
| Expected result | Japanese only; Chinese only; Chinese only. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-17-2 Swap languages

| Test case ID | TC-17-2 |
| --- | --- |
| Requirements | FR-17 Language selection |
| Level / priority | System / Medium |
| Preconditions | EN -> ZH. |
| Steps | 1. Tap the swap button on Home. |
| Expected result | Bar shows ZH -> EN; the choice persists after restart. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-18 Settings

### TC-18-1 Image quality applies without restart

| Test case ID | TC-18-1 |
| --- | --- |
| Requirements | FR-18 Settings |
| Level / priority | System / Medium |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. |
| Steps | 1. Set Image Quality to LOW. 2. Process a page with small print. 3. Set HIGH and process again. |
| Expected result | Row shows the chosen level; small print is recognised better at HIGH (detection limit re-applied on each scan). |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-18-2 Auto Translation off

| Test case ID | TC-18-2 |
| --- | --- |
| Requirements | FR-18 Settings, FR-24 Recognition without translation |
| Level / priority | System / Medium |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. |
| Steps | 1. Turn Auto Translation off. 2. Process a page. |
| Expected result | Recognised text shown; translation field empty. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-18-3 Installed models report

| Test case ID | TC-18-3 |
| --- | --- |
| Requirements | FR-18 Settings, FR-19 Model validation, FR-21 Korean withheld from the interface |
| Level / priority | System / High |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. |
| Steps | 1. Open Settings. 2. Tap Installed Models. |
| Expected result | Row shows 3 / 4; report lists OCR 'en ja zh' and pivoted pairs ja-zh and zh-ja only; no 'ko'. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-18-4 Help text

| Test case ID | TC-18-4 |
| --- | --- |
| Requirements | FR-18 Settings, FR-21 Korean withheld from the interface |
| Level / priority | System / Low |
| Preconditions | - |
| Steps | 1. Open Help & Feedback. |
| Expected result | Tips mention Japanese and Chinese pivoting; Korean is not mentioned. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-18-6 About and licences

| Test case ID | TC-18-6 |
| --- | --- |
| Requirements | FR-18 Settings, NFR-11 Licensing |
| Level / priority | System / Medium |
| Preconditions | - |
| Steps | 1. Open About. |
| Expected result | Version, PaddleOCR (Apache 2.0), OPUS-MT (CC-BY 4.0) and ONNX Runtime are shown. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-19 Model validation

### TC-19-1 Models missing

| Test case ID | TC-19-1 |
| --- | --- |
| Requirements | FR-19 Model validation, NFR-09 Robustness |
| Level / priority | System / High |
| Preconditions | App installed WITHOUT models. |
| Steps | 1. Launch the app. |
| Expected result | Splash status 'Models are not installed'; Home shows the warning with the fetch hint; tapping it opens Settings; no crash. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-19-2 Partial models

| Test case ID | TC-19-2 |
| --- | --- |
| Requirements | FR-19 Model validation |
| Level / priority | System / Medium |
| Preconditions | One recognition model removed before build. |
| Steps | 1. Open Installed Models. |
| Expected result | Report names the missing file path. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-20 PDF job execution

### TC-20-1 PDF to PDF

| Test case ID | TC-20-1 |
| --- | --- |
| Requirements | FR-20 PDF job execution |
| Level / priority | System / High |
| Preconditions | TC-04-1 done; format PDF. |
| Steps | 1. Tap Start OCR. |
| Expected result | Overlay counts 'Page i of 12'; result shows the path under files/exports; output PDF pages keep their physical size; History has a PDF entry. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-20-2 PDF to DOCX and TXT

| Test case ID | TC-20-2 |
| --- | --- |
| Requirements | FR-20 PDF job execution |
| Level / priority | System / Medium |
| Preconditions | TC-04-1 done. |
| Steps | 1. Run with DOCX, then with TXT. |
| Expected result | Files open in a word processor / text editor and contain the page texts. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-20-3 Cancel a PDF job

| Test case ID | TC-20-3 |
| --- | --- |
| Requirements | FR-20 PDF job execution |
| Level / priority | System / Medium |
| Preconditions | Job running on a long PDF. |
| Steps | 1. Press Back during processing. |
| Expected result | Overlay closes; job stops after the current page; no crash. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-20-4 DOCX writer unit tests

| Test case ID | TC-20-4 |
| --- | --- |
| Requirements | FR-20 PDF job execution |
| Level / priority | Unit / High |
| Preconditions | ./gradlew test. |
| Steps | 1. Run DocxWriterTest (8 tests). |
| Expected result | All pass: parts present, escaping, control characters, CJK, empty document. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-20-5 Start without a file

| Test case ID | TC-20-5 |
| --- | --- |
| Requirements | FR-20 PDF job execution |
| Level / priority | System / Low |
| Preconditions | No PDF chosen. |
| Steps | 1. Tap Start OCR. |
| Expected result | Toast 'Choose a PDF'; document picker opens. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-21 Korean withheld from the interface

### TC-21-1 Korean absent from pickers

| Test case ID | TC-21-1 |
| --- | --- |
| Requirements | FR-21 Korean withheld from the interface |
| Level / priority | System / High |
| Preconditions | - |
| Steps | 1. Open Language Settings on both tabs. 2. Search 'ko', 'kor', '한'. |
| Expected result | Only English, Japanese, Chinese listed; searches return nothing. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-21-2 Stored Korean preference ignored

| Test case ID | TC-21-2 |
| --- | --- |
| Requirements | FR-21 Korean withheld from the interface |
| Level / priority | Integration / High |
| Preconditions | Preference source_lang set to 'ko' (adb or older build). |
| Steps | 1. Launch the app and open Home. |
| Expected result | Language bar shows English (default), not Korean. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-21-3 Language gating unit tests

| Test case ID | TC-21-3 |
| --- | --- |
| Requirements | FR-21 Korean withheld from the interface |
| Level / priority | Unit / High |
| Preconditions | ./gradlew test. |
| Steps | 1. Run LangTest (8 tests). |
| Expected result | All pass, including koreanIsImplementedButNotUserFacing and userFacingLanguagesSurviveTheFilter. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-21-4 Re-enable Korean

| Test case ID | TC-21-4 |
| --- | --- |
| Requirements | FR-21 Korean withheld from the interface |
| Level / priority | Integration / Low |
| Preconditions | Developer build. |
| Steps | 1. Uncomment KO in Lang.USER_FACING; rebuild. 2. Open Language Settings. |
| Expected result | Korean (한국어) listed; Korean pages translate. (Update LangTest before merging.) |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-22 Compact, screen-relative controls

### TC-22-1 Compact home tiles

| Test case ID | TC-22-1 |
| --- | --- |
| Requirements | FR-22 Compact, screen-relative controls |
| Level / priority | System / High |
| Preconditions | Phone, portrait. |
| Steps | 1. Open Home. |
| Expected result | The four tiles wrap to their content, each about 70 dp tall with a 22 dp icon and 14 sp title; they do not stretch to fill the screen. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-22-2 Tablet sizes

| Test case ID | TC-22-2 |
| --- | --- |
| Requirements | FR-22 Compact, screen-relative controls, NFR-08 Compatibility |
| Level / priority | System / Medium |
| Preconditions | Tablet (sw >= 600 dp). |
| Steps | 1. Open Home, Result and PDF screens. |
| Expected result | Tiles about 100 dp, primary buttons 36 dp, button text 14 sp; nothing clipped. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-22-3 Landscape / short screens scroll

| Test case ID | TC-22-3 |
| --- | --- |
| Requirements | FR-22 Compact, screen-relative controls |
| Level / priority | System / Medium |
| Preconditions | Phone, landscape. |
| Steps | 1. Open Home. 2. Scroll. |
| Expected result | Content scrolls if it does not fit; nothing overlaps or clips. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-22-4 Button sizes match the tokens

| Test case ID | TC-22-4 |
| --- | --- |
| Requirements | FR-22 Compact, screen-relative controls, NFR-07 Accessibility |
| Level / priority | System / Medium |
| Preconditions | - |
| Steps | 1. Measure buttons with Layout Inspector on every screen. 2. Run Accessibility Scanner. |
| Expected result | Buttons are 30 dp tall, icon buttons 28 dp, small icon buttons 24 dp (phone). The scanner's touch-target warnings are expected (KI-07) and recorded, not failed. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## FR-23 Collapsible side menu

### TC-23-1 Expand with the right-hand button

| Test case ID | TC-23-1 |
| --- | --- |
| Requirements | FR-23 Collapsible side menu |
| Level / priority | System / High |
| Preconditions | Home, menu collapsed. |
| Steps | 1. Tap the right-hand title-bar button. |
| Expected result | Menu animates to full width over the content with labels; content dims; button icon changes to 'menu open' and its description to 'Collapse menu'. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-23-2 Collapse by button, scrim and Back

| Test case ID | TC-23-2 |
| --- | --- |
| Requirements | FR-23 Collapsible side menu |
| Level / priority | System / High |
| Preconditions | Menu expanded. |
| Steps | 1. Tap the button. 2. Expand; tap the dimmed area. 3. Expand; press Back. |
| Expected result | Each action collapses the menu; Back does not leave the app while the menu is expanded; a second Back exits Home as usual. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-23-3 Collapsed tooltips and TalkBack

| Test case ID | TC-23-3 |
| --- | --- |
| Requirements | FR-23 Collapsible side menu, NFR-07 Accessibility |
| Level / priority | System / Medium |
| Preconditions | Menu collapsed; TalkBack on. |
| Steps | 1. Long-press a menu icon. 2. Focus each icon with TalkBack. |
| Expected result | Tooltip shows the label; TalkBack reads the label. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-23-4 Menu items navigate

| Test case ID | TC-23-4 |
| --- | --- |
| Requirements | FR-23 Collapsible side menu |
| Level / priority | System / High |
| Preconditions | - |
| Steps | 1. Tap Image, PDF, History, Settings in turn (collapsed and expanded). |
| Expected result | Opens SCR-04, SCR-07, SCR-08, SCR-09. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

### TC-23-5 Starts collapsed

| Test case ID | TC-23-5 |
| --- | --- |
| Requirements | FR-23 Collapsible side menu |
| Level / priority | System / Low |
| Preconditions | Menu expanded. |
| Steps | 1. Leave the app with Back from the collapsed menu, relaunch. |
| Expected result | Menu is collapsed. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## NFR-01 Privacy / offline

### TC-NFR-01 No network access

| Test case ID | TC-NFR-01 |
| --- | --- |
| Requirements | NFR-01 Privacy / offline |
| Level / priority | System / High |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. |
| Steps | 1. Enable airplane mode. 2. Run TC-01-1, TC-16-1, TC-20-1. 3. Inspect the merged manifest for INTERNET. |
| Expected result | Everything works offline; no INTERNET permission. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## NFR-03 Responsiveness

### TC-NFR-03 UI stays responsive

| Test case ID | TC-NFR-03 |
| --- | --- |
| Requirements | NFR-03 Responsiveness |
| Level / priority | System / Medium |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. |
| Steps | 1. Start a 20-page PDF job. 2. Rotate and background/foreground the app. |
| Expected result | No ANR; overlay progress keeps updating. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## NFR-04 Performance target

### TC-NFR-04 Latency measurement

| Test case ID | TC-NFR-04 |
| --- | --- |
| Requirements | NFR-04 Performance target |
| Level / priority | System / Medium |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. Mid-tier device. |
| Steps | 1. Process 20 photographed pages at HIGH; record 'recognised n line(s) in t ms' from logcat and wall-clock time. |
| Expected result | Median end-to-end time recorded; compared with the 10 s target. [Measurement pending] |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## NFR-05 Memory

### TC-NFR-05 Memory during PDF

| Test case ID | TC-NFR-05 |
| --- | --- |
| Requirements | NFR-05 Memory |
| Level / priority | System / Medium |
| Preconditions | Models installed (tools/fetch_models.sh); app freshly installed; languages EN -> ZH. |
| Steps | 1. Profile heap while translating a 20-page PDF. |
| Expected result | No OutOfMemoryError; heap returns to baseline between pages. [Measurement pending] |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

## NFR-07 Accessibility

### TC-NFR-07 Accessibility walkthrough

| Test case ID | TC-NFR-07 |
| --- | --- |
| Requirements | NFR-07 Accessibility |
| Level / priority | Acceptance / Medium |
| Preconditions | TalkBack on. |
| Steps | 1. Complete TC-01-1 and TC-16-1 using TalkBack only. |
| Expected result | Every control is announced meaningfully. |
| Actual result |  |
| Result (Pass / Fail / Blocked) |  |
| Tester / date / build |  |

# 6. Requirements Coverage

Table 7. Coverage matrix

| Requirement | Title | Test cases |
| --- | --- | --- |
| FR-01 | Camera capture | TC-01-1, TC-01-2, TC-01-3, TC-01-4 |
| FR-02 | Single image import | TC-02-1, TC-02-2, TC-02-3 |
| FR-03 | Batch image import | TC-03-1, TC-03-2, TC-03-3 |
| FR-04 | PDF input and job options | TC-04-1, TC-04-2, TC-04-3 |
| FR-05 | Text detection | TC-05-1, TC-05-2 |
| FR-06 | Orientation correction | TC-06-1 |
| FR-07 | Text recognition | TC-07-1, TC-07-2 |
| FR-08 | Reading order and paragraphs | TC-08-1 |
| FR-09 | Source script auto-detection | TC-09-1, TC-09-4, TC-09-2, TC-09-3 |
| FR-10 | Translation | TC-10-1, TC-10-2, TC-10-3 |
| FR-11 | Layout-preserving re-rendering | TC-01-1, TC-05-2, TC-11-1, TC-11-2, TC-11-3, TC-11-4 |
| FR-12 | Result presentation | TC-01-1, TC-12-1, TC-12-2 |
| FR-13 | Speech output | TC-13-1, TC-13-2 |
| FR-14 | Save to history | TC-03-1, TC-14-1 |
| FR-15 | History management | TC-15-1, TC-15-2, TC-15-3 |
| FR-16 | Manual text translation | TC-16-1, TC-16-2, TC-16-3 |
| FR-17 | Language selection | TC-17-1, TC-17-2 |
| FR-18 | Settings | TC-18-1, TC-18-2, TC-18-3, TC-18-4, TC-18-6 |
| FR-19 | Model validation | TC-18-3, TC-19-1, TC-19-2 |
| FR-20 | PDF job execution | TC-20-1, TC-20-2, TC-20-3, TC-20-4, TC-20-5 |
| FR-21 | Korean withheld from the interface | TC-09-3, TC-18-3, TC-18-4, TC-21-1, TC-21-2, TC-21-3, TC-21-4 |
| FR-22 | Compact, screen-relative controls | TC-22-1, TC-22-2, TC-22-3, TC-22-4 |
| FR-23 | Collapsible side menu | TC-23-1, TC-23-2, TC-23-3, TC-23-4, TC-23-5 |
| FR-24 | Recognition without translation | TC-11-4, TC-18-2 |
| NFR-01 | Privacy / offline | TC-NFR-01 |
| NFR-02 | Data protection | review / inspection |
| NFR-03 | Responsiveness | TC-NFR-03 |
| NFR-04 | Performance target | TC-NFR-04 |
| NFR-05 | Memory | TC-NFR-05 |
| NFR-06 | Usability | review / inspection |
| NFR-07 | Accessibility | TC-22-4, TC-23-3, TC-NFR-07 |
| NFR-08 | Compatibility | TC-22-2 |
| NFR-09 | Robustness | TC-01-2, TC-02-3, TC-19-1 |
| NFR-10 | Maintainability | review / inspection |
| NFR-11 | Licensing | TC-18-6 |
| NFR-12 | Distribution size | review / inspection |

Every functional requirement is covered.

# 7. Execution Log Template

Table 8. Execution log

| Run | Date | Build / commit | Device | Executed | Passed | Failed | Blocked | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |

# 8. Defect Report Template

Table 9. Defect report

| Defect ID |  |
| --- | --- |
| Test case |  |
| Severity | Critical / Major / Minor / Cosmetic |
| Build / device |  |
| Steps to reproduce |  |
| Expected |  |
| Actual |  |
| Attachments | Screenshot, logcat |
| Status | Open / Fixed / Verified / Closed |

# Appendix A. Known Issues

Table 10. Known issues referenced by test cases

| ID | Area | Description | Handling |
| --- | --- | --- | --- |
| KI-01 | Rendering | A translucent highlight attenuates but does not remove the original text; a high-contrast original behind a much shorter translation remains faintly visible outside the halo. | By design; inpainting is future work. |
| KI-02 | Auto-detection | Script detection runs on the first pass's output, so it can only notice scripts the first-pass model can emit. With English as the source, CJK pages are never re-detected. | Choose the source language; future: run detection on a multi-script first pass. |
| KI-03 | Language gating | History rows saved before Korean was hidden still display 'KO -> ..' in their direction label. | Cosmetic; affects only pre-existing data. |
| KI-04 | Batch import | Only the last image of a batch opens in the result screen; the others are in History. | By design. |
| KI-05 | PDF range | Page ranges are limited to All, 1-5, 1-10, 1-20. | Enhancement candidate. |
| KI-07 | Accessibility | The compact sizes put several touch targets (24-32 dp icon buttons, 30 dp buttons, 32 dp side-menu items) below Android's 48 dp guideline. | Deliberate, per the compact-UI request; raise the tokens in dimens.xml if accessibility takes priority. |
| KI-06 | Build verification | The UI changes (compact controls, collapsible menu) and the rendering change have not yet been compiled or run on a device in this revision. | Run ./gradlew test assembleDebug and the System tests. |